CodeFlowX+

Full Work Split — Backend & Frontend tasks split between Yash and Abhaysinh

Every task is divided between both team members across BOTH backend and frontend

| 🔵 Yash - Backend: FastAPI endpoints, Tree-sitter/IR (Features 3.1 & 3.2), Storage & Docker - Frontend: API integration hooks, Zustand state, TanStack Query wiring - Phases 1–5: backend environment, core parser, step engine, call graph extraction, security - Shared: backend tests (pytest), backend docs, backend PR reviews | 🟢 Abhaysinh - Backend: Tree-sitter JS/TS grammar, dependency.py, coverage.py, Celery/Redis, security - Frontend: ALL React UI components, canvas rendering, panels, accessibility, dark mode - Phases 1–5: frontend environment, all custom node shapes, variable watch, heatmap UI - Shared: frontend tests (Vitest), frontend docs, frontend PR reviews |
| --- | --- |

Section 1  — Feature-by-Feature Work Split

Each sub-feature broken into backend tasks (split between Yash & Abhaysinh) AND frontend tasks (also split between Yash & Abhaysinh).

🔷  3.1  Code-to-Flowchart Conversion

| Task Area | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| Parser & Grammar Setup | - Install tree-sitter Python bindings - Build LanguageRegistry: extension → grammar map - Write GrammarLoader.parse(code, lang) → raw AST - Unit tests: valid Python & JS AST produced | - Install tree-sitter JS/TS grammar support - Write grammar loader for TypeScript ES2020+ - Stub Java 11+ grammar loader - Document grammar-addition guide for contributors | - Wire language selection to API payload - Handle parse errors: display line/col in editor - Auto-detect language from file extension on upload | - Build language dropdown selector component - Show language badge in editor toolbar - Paste detection: auto-set language from clipboard - Upload code file button (reads & sets editor content) |
| IR Node Schema & Transformer | - Define IRNode dataclass: id(UUID), type(enum), language, name, source_start, source_end, children[], metadata{} - Implement ASTTransformer visitor dispatcher - Map: function_def, if/elif/else, for/while, return, call, try/catch/finally, class, assignment - Assign stable UUIDs to every IR node | - Write IR transformer for JS/TS AST nodes - Handle JS arrow functions, async/await, destructuring - Write IR utility functions: find_by_id, get_descendants, get_ancestors - Unit tests for JS/TS IR transformation | - IR Debug Panel (dev mode): collapsible IR tree view - Show source_start / source_end range on node hover | - Build IR tree explorer side panel (collapsible) - Click IR node → highlight corresponding source lines in editor - Node count + edge count summary badges in toolbar |
| Flowchart Module | - FlowchartModule.generate(ir_root) → { nodes[], edges[] } - Map IR types to shape enum: rectangle/diamond/rounded/circle/parallelogram - Generate edges: sequential, true/false branch, loop-back, fault - POST /api/v1/flowchart endpoint + Pydantic schemas - Return syntax errors as { error, line, column } JSON | - Topological sort layout algorithm for node position hints - Handle cyclic IR graphs (loops) without infinite loops - Add source_start/source_end to every FlowchartNode response - Integration test: Python snippet → assert expected node/edge JSON | - Call /api/v1/flowchart on submit, handle loading & errors - Render React Flow canvas with backend node/edge data - Add zoom controls, pan, fit-to-screen button | - Implement custom React Flow node components per shape - FunctionNode: blue header bar + body label - DecisionNode: yellow diamond with true/false edge labels - LoopNode: green body + back-edge arrow - TerminalNode: rounded start/end circle - CallNode: purple subprocess box - TryCatchNode: orange fault-edge dashes - Minimap panel (bottom-right corner) |
| Language Support Layer | - Python 3.x: full grammar — decorators, comprehensions, generators, walrus operator - Java 11+: class, interface, try-with-resources - Design pluggable grammar plugin interface for contributors | - JavaScript/TypeScript: classes, modules, async/await, optional chaining - Stub Go, Rust grammar loaders (roadmap) - Document how to add a new language to the registry | - Language selector dropdown — Python / JS / TS / Java - Show unsupported language warning toast | - Keyboard shortcut to switch language (Ctrl+Shift+L) - Language-specific editor theme (Python=blue, JS=yellow gutter) - Show 'Language not fully supported' banner for partial grammars |
| API & Error Handling | - POST /api/v1/flowchart — main endpoint - GET /api/v1/analyze/{job_id} — async job polling - JWT auth middleware on all endpoints - Rate limit: 10 req/min per user | - POST /api/v1/analyze — full pipeline trigger - Pydantic v2 request validation + error messages - Global FastAPI exception handler → structured JSON errors - Async endpoint with asyncio (non-blocking) | - Show loading skeleton animation while awaiting API - Display structured error with line highlight on syntax error - Retry button on network failure | - Loading progress bar with percentage - Toast notifications for success / error - API error boundary component wrapping canvas |
| Testing | - pytest: ASTTransformer — all 8 node types - pytest: FlowchartModule — node count, edge count - 80%+ backend coverage gate in GitHub Actions CI | - pytest: JS/TS IR transformer edge cases - Integration test: POST /api/v1/flowchart → assert flowchart JSON - pytest-asyncio for async endpoint tests | - Vitest: canvas renders with mock node/edge data - Test loading and error states | - Vitest: each custom node shape component - Snapshot tests for flowchart layout - Test keyboard controls on canvas |

⚡  3.2  Execution Visualizer

| Task Area | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| Step Engine Core | - Design ExecutionStep schema: step_id, active_node_id, prev_node_id, variables{}, call_stack[], branch_taken, loop_counts{} - Implement IR interpreter — traverse IR tree, emit one step per statement node - Track variable scope stack: push on function call, pop on return | - Handle loop iteration: increment loop_counts[node_id] per iteration - Handle try/except branching: emit exception-path steps - Handle nested function calls across files - Generate full step array upfront before streaming | - Step counter: 'Step N of M' - Linear progress bar across total steps - Step jump: click progress bar to jump to any step | - Keyboard handler: → next, ← prev, Space toggle auto-play - Auto-Play speed slider: 0.5x – 10x - Pause / Resume button during auto-play - Reverse step button |
| Variable Watch Panel | - Include full variables{} snapshot at every step (not delta) - Include type string: int, str, list, dict, bool, NoneType - Include scope: local / global - Include prev_value for delta detection | - Detect variable mutations between steps - Include complex nested values (list of dicts, etc.) - Emit variable_added, variable_changed, variable_removed flags per step | - Variable Watch Panel: two-column table (Name ¦ Value) - Show scope badge: LOCAL / GLOBAL - Pin a variable to top of watch panel | - Type badge per variable: int=blue, str=green, list=yellow, dict=purple, bool=orange - Amber flash animation on changed variables - Expand/collapse lists and dicts with tree toggle - 'Changed' diff indicator showing old → new value |
| Active Node & Branch Highlighting | - Include active_node_id and prev_node_id in each step - Include branch_taken: true / false / loop / exception | - Compute edge_traversed: { from_id, to_id, label } per step - Include animation hint (entry/exit direction) in step payload | - Highlight active flowchart node with pulsing blue ring - Scroll canvas to keep active node in viewport - Fade out previous node on step advance | - Animate edge traversal: travelling dot along active edge - True branch edge = green flash, False branch = red flash - Loop-back edge = orange flash - Exception edge = red dashes flash |
| Breakpoints | - Accept breakpoint_node_ids[] in POST /api/v1/execution - Pause step emission at breakpoint nodes, emit PAUSED signal - Resume on client message via WebSocket - Support step_limit param to cap simulation length | - Log breakpoint hit events with node metadata - Expose GET /api/v1/execution/{job_id}/breakpoints for active breakpoint list | - Click node to set breakpoint — red dot badge on node - Breakpoint list panel with node names and 'Remove' button | - Conditional breakpoint UI: right-click → 'Add conditional breakpoint' - Play-to-next-breakpoint button - Keyboard shortcut: F9 to toggle breakpoint on selected node |
| Call Stack & WebSocket | - call_stack[]: { function_name, file, source_line, ir_node_id } per step - WebSocket ws/execution/{job_id}: push each step as JSON - Handle client disconnect gracefully - Rate-limit to match client speed | - Celery task for long execution simulations - Persistent step storage in Redis (TTL 1h) - WebSocket heartbeat/ping to detect stale connections | - Call Stack Panel: vertical frame list, newest on top - Click frame → jump to that function's flowchart | - Stack depth badge in panel header - Collapse call stack panel to icon when empty - Loop Iteration Counter badge on loop nodes in canvas |

🕸️  3.3  Dependency Graph

| Task Area | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| Call Graph Extraction | - Traverse all function_def IR nodes - Create Calls edge: caller → callee for each call IR node - Resolve callee by name via symbol table of all function_defs - Detect external calls: requests.get, psycopg2, os → ExternalServiceNode + Depends On edge | - Extract import statements → Imports edges: module → imported module - Detect class inheritance → Inherits edges: child → parent - Detect event handler decorators → Triggers edges - Handle method calls on class instances (best-effort resolution) | - Wire dependency graph API response to React Flow - Render initial graph layout using backend-provided x,y positions | - Draw cluster boundary boxes around Module/Class groups - Expand/collapse cluster to show/hide member nodes - Cluster label with file path or class name |
| Node Types & Grouping | - Group FunctionNodes by file → ModuleNode clusters - Mark main() / __main__ / app entry → EntrypointNode - POST /api/v1/dependency — return { nodes[], edges[], clusters[] } - Pydantic schema: DependencyNode (id, type, name, signature, docstring, module, x, y) | - Group MethodNodes by class → ClassNode sub-clusters - Include external service metadata: service name, call type (HTTP/DB/FS/OS) - Compute cluster bounding boxes for layout - Integration test: known snippet → assert expected node/edge types | - Render node icons per type: ƒ function, 📦 module, C class, ⚡ external, ▶ entrypoint - Edge type styling: Calls=solid, Imports=dashed, Inherits=dotted, Depends On=bold orange, Triggers=animated purple | - Node legend panel showing all node types and edge types - Dim unrelated nodes/edges when a node is selected - Highlight all connected neighbours on node select |
| Navigation & Search | - GET /api/v1/dependency/search?q= — fuzzy match across node names - Return top-10 ranked matches with node type + module path - Include function_signature and docstring on every node | - Pagination for large graphs (> 500 nodes): cursor-based API - Sub-graph fetch: GET /api/v1/dependency/subgraph/{node_id} returns N-hop neighbourhood | - Click node → open its Flowchart in right side panel (slide-in) - Hover node → tooltip showing function signature + docstring - Breadcrumb trail of navigation history with back button | - Search bar with debounced API call (300ms) - Filter toolbar: All / Functions / Modules / Classes / External / Entrypoints - Zoom-to-node button when search result selected - Minimap navigation panel (bottom-right) |

🌡️  3.4  Coverage Heatmap

| Task Area | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| Coverage Importers | - Parse coverage.xml (pytest-cov / Cobertura): extract <line number=N hits=M> - Parse lcov.info (Istanbul / gcov): extract DA:line,hits records - Parse jacoco.xml (Java/Maven): extract <line nr=N ci=M> | - Parse CodeFlowX+ native JSON from Execution Visualizer export - POST /api/v1/coverage — accept multipart file upload + job_id - Validate file format; return 400 with format hint on failure - Integration test: import sample coverage.xml → assert node_coverage_map | - Drag-and-drop coverage file upload zone - Show detected format badge: pytest-cov / Istanbul / JaCoCo / Native - Upload progress bar | - Error display if format unrecognized with format examples - 'Download sample coverage file' link for each format - Show file name and size after successful upload |
| IR Node Mapping & Status | - Map coverage line ranges to IR node IDs using source_start/source_end overlap - Fully Covered: all lines hit AND all outgoing branches exercised - Partially Covered: lines hit but not all branches - Uncovered: no lines hit in any test run | - Dead Code: static reachability analysis — nodes with no path from entry IR node - Store coverage_status on each FlowchartNode - Return updated flowchart JSON with coverage_status per node | - Toggle coverage overlay on/off with toolbar button - Coverage toggle keyboard shortcut (C key) | - Apply color fill to each FlowchartNode: Green/Amber/Red/Gray - Color-blind safe mode: add pattern overlays (hatching for uncovered, dots for partial) - Animate coverage fade-in on data load |
| Coverage Summary & Export | - Aggregate: total nodes, covered, partial, uncovered, dead counts - Return summary object in coverage API response - Export coverage report as CodeFlowX+ native JSON | - Performance: < 200ms to apply coverage XML to existing flowchart - Cache merged coverage result in Redis (TTL 30min) | - Coverage Summary Bar: X% covered / Y% partial / Z% uncovered / W% dead - Click segment to filter canvas to only that category | - Click uncovered (red) node → jump to source line in Monaco editor - Click partial (amber) node → tooltip showing which branches are untested - Dead Code count badge in coverage summary - Export coverage report button (download JSON) |

Section 2  — Integration Features Work Split

Cross-view linking, Failure Simulation, AI Explanations, GitHub Integration — all tasks split backend + frontend between both.

🔗  4.1  Cross-View Linking

| Task Area | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| Shared IR Node ID | - Ensure all four module outputs use same stable IR node UUID - Unified analysis response: all four outputs keyed by ir_node_id - POST /api/v1/analyze runs all four modules via asyncio.gather() | - Include ir_node_id in FlowchartNode, DependencyNode, ExecutionStep, CoverageRecord - Design cross-module IR node lookup table - Unit test: same ir_node_id appears in flowchart + dependency + coverage outputs | - Store ir_node_id map in Zustand selectedNodeId global store - All four view components subscribe to selectedNodeId | - Animate highlight ring (500ms pulse) on newly selected node across all views - Navigation history stack: back/forward buttons across views - 'Sync views' toggle button to enable/disable cross-view linking |
| Dep Graph → Flowchart Link | - Include flowchart_job_id in each DependencyNode API response | - Fetch flowchart for a node on demand (lazy — only when clicked) - Cache fetched flowcharts in Redis so repeated clicks are instant | - Click DependencyGraph node → fetch & open its Flowchart in right side panel - Panel slide-in animation from right | - Panel has back-button to return to previous flowchart - Breadcrumb: Module > Class > Function path shown in panel header - Panel resize handle (drag to widen/narrow) |
| Execution → Dep Graph Link | - Include currently_executing_function_id in each ExecutionStep payload | - Map executing function to its DependencyGraph node in response | - Highlight active function's DependencyGraph node in blue during execution | - Dim all other nodes to 30% opacity during execution - Restore full opacity on pause/end - Execution path trail: visited nodes shown in lighter blue |
| Coverage → Flowchart Link | - Coverage node_coverage_map keyed by ir_node_id for fast lookup | - Ensure coverage overlay re-applies when flowchart is re-fetched | - Coverage colors render directly on Flowchart nodes in React Flow - Toggle coverage overlay without re-fetching from API | - Click red node → Monaco editor scrolls to and highlights those lines - Click amber node → tooltip: which specific branches are untested - Bidirectional: click line in Monaco → highlights Flowchart node |

💥  4.2  Failure Simulation

| Task Area | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| Failure Simulation API | - POST /api/v1/simulate/failure — accept { failed_function_id } - Traverse DependencyGraph to find all directly + transitively affected nodes - Return { affected_nodes[], blast_radius, unreachable_branches[] } | - Compute which Flowchart branches become unreachable when function raises - Include severity per node: directly_affected / transitively_affected - Support marking multiple functions as failed simultaneously | - 'Mark as Failed' right-click menu item on any DependencyGraph node - Show blast radius count in toast: 'N functions affected' | - Red fill on failed node, orange on directly affected, yellow on transitively affected - Animated pulse on affected nodes - Reset failure simulation button - Export failure impact report as JSON |

🤖  4.3  AI-Powered Explanations

| Task Area | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| AI Setup & Prompt Engineering | - Configure AI model API (OpenAI / Anthropic) - Design context injection for node explanations: IR metadata + code + execution state - POST /api/v1/explain/node, /explain/edge, /explain/coverage, /simulate/failure - Stream AI response via WebSocket for typing effect | - Prompt templates with few-shot examples for each explanation type - Include confidence score (0.0–1.0) and relevant_lines[] in response - Rate-limit AI endpoints (5 req/min per user) - Cache repeated explanations by ir_node_id in Redis | - Right-click context menu on any Flowchart node, Dep edge, or Coverage region - 'Explain this' menu item triggers request | - Explanation popup panel with typing animation (streamed response) - Confidence badge: High / Medium / Low - Relevant source lines highlighted in Monaco - Copy to clipboard button, 'Explain more' follow-up - Previous Explanations drawer (session history) |

🐙  4.4  GitHub Repository Analysis

| Task Area | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| GitHub OAuth2 & Cloning | - Implement OAuth2 flow: redirect → callback → token exchange - Encrypt access token at rest - POST /api/v1/github/connect — accept repo URL, return repo_id - Read-only repo scope by default | - GitPython: clone repo to S3-compatible temp storage - Auto-detect all supported language files in repo - Celery task: batch Tree-sitter parsing (20 files per chunk) - Emit progress via WebSocket: files_parsed / total_files | - GitHub Connect button with OAuth popup flow - Repo URL input with validation - Connection success/failure state display | - Real-time progress bar with file count and currently-parsing filename - Estimated time remaining display - Cancel analysis button - File tree browser showing repo structure after analysis |
| Repo Navigation UI | - GET /api/v1/github/{repo_id}/graph — full repo dependency graph (paginated) - GET /api/v1/github/{repo_id}/file/{path} — flowchart for specific file - GET /api/v1/github/{repo_id}/status — analysis progress | - Load existing coverage reports found in repo (coverage.xml, lcov.info) - Support pagination for large repos (> 1000 nodes cursor-based) - Index all function names for fuzzy search across repo | - Click file in tree → load its flowchart in main canvas - Filter repo dependency graph by directory/module | - Fuzzy search across all function names in repo - Breadcrumb path showing current file location - Repo overview stats: N files, M functions, P classes |

Section 3  — Phase-by-Phase Work Split

All 5 phases — each task area split: Yash's backend tasks | Abhaysinh's backend tasks | Yash's frontend tasks | Abhaysinh's frontend tasks.

Phase 1 — Flowchart Engine  (6–8 Weeks)

| Task Area | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| Environment Setup | - Create /backend with FastAPI + Pydantic v2 + SQLAlchemy 2.0 - Configure Docker Compose: api, postgres, redis services - Set up ruff linter + pre-commit hooks - GitHub Actions CI: ruff + pytest | - Set up Tree-sitter Python bindings (tree-sitter 0.20.x) - Configure tree_sitter_languages package - Write LanguageRegistry scaffold - Stub grammar loaders for Python & JS | - Wire Monaco editor value to Zustand code state - Set up TanStack Query client | - Create /frontend with Vite + React 18 + TypeScript strict - Install Tailwind CSS, React Flow, Monaco Editor, Zustand - Set up ESLint + Prettier + Vitest - GitHub Actions CI: lint + vitest |
| Core AST & IR | - ASTTransformer.visit() dispatcher pattern - Handle: function_def, if/elif/else, for/while, return, call, try/catch, class, assignment - Assign UUIDs, link parent-child - Unit tests for Python IR transformation | - JS/TS IR transformation - IR utility functions: find_by_id, get_descendants - Unit tests for JS/TS IR - IRNode Pydantic schema for API responses | - IR Debug Panel: collapsible tree (dev mode toggle) - Click IR node → highlight in editor | - Monaco Editor component with syntax highlighting - Language selector dropdown (Python / JS / TS) - Upload code file button - Auto-detect language from file extension |
| Flowchart Generation | - FlowchartModule: IR → { nodes[], edges[] } - Node shape mapping: rectangle/diamond/rounded/circle/parallelogram - POST /api/v1/flowchart endpoint - Syntax error structured response | - Topological sort for layout position hints - Edge generation: true/false/loop-back/fault - Integration test: Python → flowchart JSON - Async endpoint with asyncio | - Call API on submit, handle loading & errors - Loading skeleton animation - Error banner with line highlight | - Implement all custom React Flow node components (all 6 shapes) - Zoom / pan / fit-to-screen controls - Minimap component (bottom-right) - Node tooltip on hover (name + line range) |

Phase 2 — Execution Visualizer  (6–8 Weeks)

| Task Area | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| Step Engine & Schema | - ExecutionStep schema: step_id, active_node_id, prev_node_id, variables{}, call_stack[], branch_taken, loop_counts{} - IR interpreter: traverse IR, emit one step per statement - Variable scope stack: push/pop on call/return | - Loop iteration counting - try/except exception path steps - Handle nested function calls - Generate full step array upfront | - Step counter + progress bar - Keyboard: → next, ← prev, Space play/pause | - Auto-Play speed slider 0.5x–10x - Reverse step button - Step jump via progress bar click |
| Variable Watch | - Full variable snapshot per step: value, type, scope, prev_value - Type detection: int/str/list/dict/bool/NoneType | - variable_added / variable_changed / variable_removed flags - Complex nested values (lists of dicts) | - Variable Watch Panel: Name ¦ Value table - Scope badge LOCAL / GLOBAL - Pin variable to top | - Type badge with colour coding - Amber flash on changed variables - Expand/collapse nested values - Old → new diff indicator |
| Breakpoints & WebSocket | - Accept breakpoint_node_ids[] in execution request - Pause step emission, emit PAUSED signal - WebSocket ws/execution/{job_id}: push steps | - Resume on client message via WebSocket - Redis persistence for step sequence (TTL 1h) - WebSocket heartbeat for stale connection detection | - Click node → red dot breakpoint badge - Breakpoints list panel with Remove button - Play-to-next-breakpoint button | - Call Stack Panel: frames newest-on-top - Click frame → jump to function flowchart - Stack depth badge in panel header - Loop Iteration Counter badge on loop nodes |

Phase 3 — Dependency Graph  (5–7 Weeks)

| Task Area | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| Graph Extraction | - Traverse IR → Calls, Imports, Inherits, Depends On, Triggers edges - External call detection (HTTP/DB/OS) - Symbol table for callee resolution - POST /api/v1/dependency endpoint | - Module/Class grouping and cluster bounding boxes - Hierarchical layout algorithm (position hints) - GET /api/v1/dependency/search?q= fuzzy search - Integration test: known snippet → expected node/edge types | - Render React Flow graph with backend positions - Filter toolbar: All/Functions/Modules/Classes/External/Entrypoints | - Node icons per type (ƒ / 📦 / C / ⚡ / ▶) - Edge type styling (solid/dashed/dotted/bold/animated) - Click node → open Flowchart side panel - Hover node → signature + docstring tooltip |
| Search & Navigation | - GET /api/v1/dependency/search?q= — fuzzy match, return top-10 - Include signature + docstring on each node | - Sub-graph endpoint: N-hop neighbourhood fetch - Pagination for > 500 node graphs | - Fuzzy search bar (debounced 300ms) - Zoom-to-node on search result select | - Minimap navigation panel - Dim unrelated nodes/edges on selection - Highlight connected neighbours - Breadcrumb navigation history |

Phase 4 — Coverage Heatmap  (4–6 Weeks)

| Task Area | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| Importers & Mapping | - Parse coverage.xml (pytest-cov) - Parse lcov.info (Istanbul) - Parse jacoco.xml (JaCoCo) - POST /api/v1/coverage endpoint | - Parse CodeFlowX+ native JSON - Map line ranges → IR node IDs via source_start/source_end - Dead code static reachability analysis - Integration test: sample files → assert node_coverage_map | - Drag-and-drop upload zone - Detected format badge display - Upload progress bar | - Error display for unrecognized formats - 'Download sample' links for each format - Coverage toggle button (C key shortcut) |
| Heatmap Overlay | - Merge coverage into FlowchartNode JSON by ir_node_id - Return updated nodes with coverage_status - Cache merged result in Redis (TTL 30min) | - < 200ms performance target for applying coverage to flowchart - Export coverage as native JSON - Aggregate summary: covered/partial/uncovered/dead counts | - Apply green/amber/red/gray fills to canvas nodes - Toggle overlay without re-fetching API | - Color-blind patterns (hatching/dots) on top of colors - Coverage Summary Bar with segment click-to-filter - Click red node → jump to source line in editor - Click amber node → tooltip: which branches are untested |

Phase 5 — Integration & Optimization  (6–10 Weeks)

| Task Area | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| Cross-View Linking | - Unified /api/v1/analyze bundles all four outputs with consistent ir_node_id - WebSocket ws/analysis/{job_id}: real-time progress - asyncio.gather() parallelism for all four modules | - Ensure ir_node_id consistency across all module outputs - Redis caching for repeated analyze requests - Unit test: same ir_node_id in all four outputs | - Zustand selectedNodeId: all views subscribe and react - Animated highlight ring (500ms pulse) on selection | - Navigation history stack: back/forward across views - 'Sync views' toggle button - Animated edge traversal during execution across all panels |
| Performance Tuning | - Redis caching for flowchart requests (key = hash of code + language) - Pre-warm Tree-sitter grammar cache on startup - Database indices on ir_node_id and job_id columns | - Celery chunking for large repos (20 files/batch) - Target: < 800ms flowchart < 500 LOC, < 30s for 50-file repo - asyncpg connection pooling for PostgreSQL | - TanStack Query background refetch for stale data - Lazy load side panels on first open | - React Flow virtualization: render only visible nodes - Memoize custom node components (React.memo) - Code-split bundles per feature (dynamic import) - Debounce all search inputs (300ms) |
| Security & Accessibility | - Execution sandbox: seccomp, CPU 2s, RAM 128MB, no network, no FS write - JWT auth + token refresh on all endpoints - Input size limit 500KB (HTTP 413 on exceed) - Rate limiting on /api/v1/analyze | - GitHub OAuth2 read-only scope, encrypted token storage - SQL injection prevention via SQLAlchemy ORM - Audit log: all analysis requests with user_id - API security headers (CORS, X-Content-Type-Options) | - Send JWT in Authorization header (never cookies) - Clear JWT from memory on logout - Show 'Code never executed on server' badge Phase 1–3 | - ARIA labels on all canvas nodes - All panels keyboard-navigable (Tab/Enter) - Color-blind patterns on Coverage Heatmap - Dark/light mode with system preference detection - prefers-reduced-motion: disable animations if set - Screen reader announcements for execution step changes |

Section 4  — Architecture Layer Responsibilities

Who owns each tech layer — backend AND frontend responsibilities split for both.

| Layer | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| Layer 1 Frontend Stack | - — | - — | - TanStack Query hooks: useFlowchart(), useDependencyGraph(), useCoverage() - JWT header injection in API client - useExecutionStream() WebSocket hook - Error boundary components wrapping canvas views | - React 18 + TypeScript strict mode application - Vite build + HMR dev server - Tailwind CSS: dark/light mode, responsive layout - Zustand global store: selectedNodeId, executionState, coverageData - All feature UI components (canvas, panels, toolbars) |
| Layer 2 API / FastAPI | - All /api/v1/* REST endpoint handlers - JWT Bearer token auth middleware - WebSocket handlers: /ws/execution, /ws/analysis - Global FastAPI exception handler | - Pydantic v2 schemas for all request/response models - OpenAPI doc strings on every endpoint - Async endpoints with asyncio (non-blocking) - API versioning under /api/v1/ | - API integration wiring in frontend components | - TanStack Query setup: caching, background refetch, optimistic updates - API error boundary components - Toast notification system for success/error/loading states |
| Layer 3 Processing | - /backend/ir/ — IRNode schema, ASTTransformer, IR utils - /backend/modules/flowchart.py - /backend/modules/execution.py - /backend/parsers/ — Tree-sitter grammar loaders | - /backend/modules/dependency.py - /backend/modules/coverage.py - Language plugin interface for contributor grammars - Pluggable coverage importer registry | - — | - — |
| Layer 4 Storage | - PostgreSQL schema: jobs, ir_nodes, flowchart_nodes, users - SQLAlchemy 2.0 async ORM models + queries - Docker Compose: postgres, redis, api, celery_worker services | - Redis caching setup (TTL config per cache type) - Celery task queue + worker setup - S3-compatible storage for repo clones and coverage files | - — | - — |
| Layer 5 DevOps / CI | - Dockerfile for FastAPI backend - GitHub Actions: ruff lint + pytest + Docker build - /.github/PULL_REQUEST_TEMPLATE.md backend sections | - Dockerfile for Celery worker - .env.example with all required env vars - CONTRIBUTING.md backend guide - CHANGELOG.md maintenance | - TanStack Query cache invalidation on deploy | - Dockerfile for frontend (Nginx static serve) - GitHub Actions: ESLint + Vitest + Vite build - /.github/ISSUE_TEMPLATE/ — bug & feature request templates - CONTRIBUTING.md frontend guide - Storybook component docs (Phase 5) |

Section 5  — Shared Responsibilities

Testing, standards, documentation, and code review — all split per person per layer.

| Area | 🔵 Yash — Backend | 🟢 Abhaysinh — Backend | 🔵 Yash — Frontend | 🟢 Abhaysinh — Frontend |
| --- | --- | --- | --- | --- |
| Testing | - pytest: ASTTransformer all node types - pytest: FlowchartModule node/edge counts - 80%+ backend coverage gate in CI - pytest-asyncio for async endpoint tests | - pytest: DependencyExtractor, CoverageImporter - Integration tests for all /api/v1/* endpoints - Mock external services (GitHub API, AI API) with pytest-mock - Fixtures: sample Python/JS code snippets for each node type | - Vitest: API hook tests with mocked fetch - Vitest: Zustand store mutation tests - Snapshot tests for canvas with mock data | - Vitest: all custom node shape components - Vitest: UI panel components (Variable Watch, Call Stack) - E2E test: paste code → submit → flowchart renders (Playwright Phase 5) - Test keyboard navigation and accessibility |
| Code Standards | - PEP 8 via ruff on every commit (pre-commit hook) - Type hints on all public functions - Docstrings on all API endpoints and module classes - Conventional Commits: feat:/fix:/docs:/test:/refactor:/chore: | - Same PEP 8 + ruff standards - Type hints + docstrings on processing modules - Keep PRs focused (< 400 lines changed) - Review backend PRs from each other | - ESLint + Prettier on every commit - Explicit return types on all exported components - JSDoc on all exported components and hooks | - TypeScript strict mode: no implicit any - Conventional Commits (same format) - Storybook entries for major components (Phase 5) - Review frontend PRs from each other |
| Documentation | - Backend README: setup, Docker Compose, env vars - OpenAPI docstrings → auto-generates Swagger UI - /docs/ IR schema spec and API reference | - CONTRIBUTING.md backend guide - CHANGELOG.md per release - Architecture diagram in /docs/ | - /docs/ state management guide - JSDoc on all API integration hooks | - Frontend README: dev server + build instructions - /docs/ component library overview - CONTRIBUTING.md frontend guide |
| Code Review | - Review Abhaysinh's backend PRs (dependency.py, coverage.py) - Approve API contract changes that affect frontend - Flag breaking API response shape changes early | - Review Yash's backend PRs (flowchart.py, execution.py, parsers) - Review IR schema changes for cross-module consistency - Respond to open-source contributor PRs on parsers | - Review Abhaysinh's frontend PRs touching API integration hooks - Flag missing fields or broken API contracts in frontend code | - Review Yash's frontend PRs touching Zustand state - Review cross-view linking implementation - Respond to open-source contributor PRs on React components |

— End of Document —